## Slide 1: EuCARD-2 WP5 “XBEAM” Status
G. Franchetti, F. Zimmermann
Steering Committee Meeting
Videoconference, 16.12.2015

## Slide 2: WP5 Workshops since May 2015
XLINAC mini-workshop "LLRF and Beam Dynamics Mutual Needs in Hadron Linacs," Lund, 1-2 June 2015
XPOL workshop “Search for the Electron EDM in an Electrostatic Storage Ring,” JGU Mainz, 10-11 September 2015
XCOLL LHeC Workshop, CERN & Chavannes-de-Bogis, 24-26 June 2015
XCOLL "Collimation Tracking Workshop," CERN, 30 October 2015
XRING/XLINAC workshop "Beam Dynamics meets Diagnostics," Firenze, 4-6 November 2015

## Slide 3: Milestones and Deliverables due up to M32 (31.12.2015)
Report no. (D/M) | Title | Due date | Status
MS33 | 2nd XCOLL topical workshop | M24 (April 2015) | achieved 28/04/2015 – ”Advanced Optics Control (AOC)”, CERN, February 2015
MS34 | 2nd XRING topical workshop | M24 (April 2015) | achieved 07/01/2015 – “Beam Dynamics meets Magnets 2014,” PSI, Dec. 2014
MS35 | 2nd XLINAC topical workshop | M24 (April 2015) | achieved 08/07/2015 – “Mutual Needs of LLRF and Beam Dynamics”, Lund, June 2015
MS36 | 2nd XPOL topical workshop | M24 (April 2015) | achieved 12/11/2015 – “Search for the Electron EDM in an Electrostatic Storage Ring,” JGU Mainz, Sept. 2015

## Slide 4
Milestones and Deliverables due up to M36 (30.04.2016)
Report no. (D/M) | Title | Due date | Status / Plan
MS37 | 3rd XCOLL topical workshop | M36 (April 16) | Report on collimation tracking workshop (?) or LHeC WS
MS38 | 3rd XRING topical workshop | M36 (April 16) | Report on Firenze WS (draft exists)
MS39 | 3rd XLINAC topical workshop | M36 (April 16) | Report on Firenze WS
MS40 | 3rd XPOL topical workshop | M36 (April 16) | Report on 16 April Rome WS
D5.1 | Preliminary strategy for future hadron & lepton colliders | M36 (April 16) | to be written
D5.2 | Preliminary strategy for future high performance hadron rings | M36 (April 16) | to be written
D5.3 | Preliminary strategy for future high-power high-current SC linacs | M36 (April 16) | to be written
D5.4 | Preliminary strategy for future polarized beams | M36 (April 16) | to be written

## Slide 5: communication / articles - 1
Scientific papers submitted relevant to the project
Author | Title | Link
G. Franchetti et al. | The Extreme Beams Initiative in EuCARD-2 | IPAC15 Richmond http://accelconf.web.cern.ch/AccelConf/IPAC2015/papers/mopje073.pdf
M. Benedikt et al. | FCC-hh Hadron Collider – Parameter Scenarios and Staging Options | IPAC15 Richmond http://accelconf.web.cern.ch/AccelConf/IPAC2015/papers/tupty062.pdf
M. Benedikt et al. | Combined Operation and Staging Scenarios for the FCC-ee Lepton Collider | IPAC15 Richmond http://accelconf.web.cern.ch/AccelConf/IPAC2015/papers/tupty061.pdf
F. Zimmermann et al. | Scenarios for Circular Gamma-Gamma Higgs Factories | IPAC15 Richmond http://accelconf.web.cern.ch/AccelConf/IPAC2015/papers/tupty057.pdf

## Slide 6: communication / articles - 2
Scientific papers submitted relevant to the project
Author | Title | Link
G. Franchetti, F. Schmidt | Extending the Nonlinear-Beam-Dynamics Concept of 1D Fixed Points to 2D Fixed Lines | Phys. Rev. Lett. 114, 234801 http://journals.aps.org/prl/abstract/10.1103/PhysRevLett.114.234801
F. Zimmermann et al. | Status and Challenges for FCC-ee | CERN-ACC-2015-111 http://cds.cern.ch/record/2057706?ln=en
M. Benedikt, F. Zimmermann | Outline and Status of the FCC-ee Design Study | ICFA Newsletter No. 67 CERN-ACC-2015-112 http://cds.cern.ch/record/2057708?ln=en
F. Zimmermann et al. | Beam Dynamics Challenges for FCC-ee | ICFA Newsletter No. 67 CERN-ACC-2015-113 http://cds.cern.ch/record/2057711?ln=en

## Slide 7: communication / articles - 3
Scientific papers submitted relevant to the project
Author | Title | Link
M. Benedikt, F. Zimmermann | Future Circular Colliders | Proc. Varenna 2015 CERN-ACC-2015-164 http://cds.cern.ch/record/2110736?ln=en
M. Benedikt, D. Schulte, F. Zimmermann | Optimizing integrated luminosity of future hadron colliders | Phys. Rev. ST Accel. Beams 18, 101002 (2015) http://journals.aps.org/prstab/abstract/10.1103/PhysRevSTAB.18.101002 CERN-ACC-2015-166 http://cds.cern.ch/record/2112115?ln=en
M. Benedikt, F. Zimmermann | Future Circular Colliders | Proc. Lepton-Photon 2015 CERN-ACC-2015-165 http://cds.cern.ch/record/2110739?ln=en

## Slide 8: communication / talks
Attended events (with EuCARD-2 presentation)
Title of event | Date | Location | No. participants | Link to event or report
IPAC15 | 3-8 May | Richmond, USA | ~1300 | https://www.jlab.org/conferences/ipac2015/index.php
Future Research Infrastructures: Challenges and Opportunities | 9-11 July | Varenna, Italy | 74 | https://agenda.infn.it/conferenceDisplay.py?confId=9137
EPS-HEP | 22-29 July 2015 | Vienna, Austria | ~1000 | http://xbeam.web.cern.ch/XBEAM/literature/2015/EPS2015_Shiltsev_v4.pdf ; http://eps-hep2015.eu/
ICABU 2015 | 4-6 November | Gyeongju, Korea | 234 | http://pal.postech.ac.kr/icabu2015/
AccApp’15 | 9-13 November | Washington, DC, USA | ~200 | http://accapp15.org/

## Slide 9: communication - upcoming events
Upcoming events (workshops, meetings, etc.)
Title of event | Date | Location | #participants | Link to event or report
XCOLL FCC week 2016 | 11-15 April | Rome, Italu | >300 | http://cern.ch/fccw2016
XPOL WS: Polarization issues in future high energy circular colliders | 16 April | Rome, Italy | 30-100? | ? (K. Aulenbacher)
XLINAC HB2016 | 3-8 July | Malmö, Sweden | 200? | hb2016.esss.se/
XCOLL/EuroNNACc “Focus:: Future Frontiers in Accelerator (F3iA)” | 2016 | Germany | 20-30? | ? (R. Assmann, F. Zimmermann)
XLINAC - Upgrading existing high power linacs | Fall’16 | CERN | 50 | ? (T. Ekelof, M. Eshraqi)
EuCAN Universities meet Laboratories 2 | Fall ‘16 | Paris, France | 50-100 | ? (A. Faus-Golfe, G. Franchetti, F.Z.)
XBEAM Strategy | Jan/Feb ‘17 | Valencia, Spain | ~20 | ? (A. F.-G., G.F. F.Z)
XRING – beam dynamics and Vacuum/Materials | Fall’16 | ? | 60-80 | ?

## Slide 10: communication - news
Potential topics/results for Accelerating News
  Beam dynamics meets diagnostics, Firenze workshop
  electron EDM ring, Mainz workshop
  FCC collaboration progress/16-T coil demonstration at CERN
  review new book of V. Shiltsev («Electron Lenses for Super-Colliders», Springer-Verlag 2015)

## Slide 11: Program for next 6 months
preparation of 2016 workshops
formulating strategies
  XCOLL - Preliminary strategy for future hadron & lepton colliders (D5.1 M36)
  XRING - Preliminary strategy for future high performance hadron rings (D5.2 M36)
  XLINAC - Preliminary strategy for future high-power high-current SC linacs (D5.3 M36)
  XPOL - Preliminary strategy for future polarized beams (D5.4 M36)

## Slide 12: Open issues
articles and talks to be included/flagged in CDS
need to advance with preparation of upcoming workshops